# project-state — Milestone Detailed Specifications

Date: 2026-04-28  ·  Milestones: 10  ·  Deliverables: 32

## M01-v2-release — v2.0 Release — Generic Core + Compliance Packs

Status: complete  ·  % Complete: 100%  ·  Owner: david-olsson-worksona

Planned: 2026-04-24 → 2026-04-27  ·  Actual: 2026-04-24 → 2026-04-27

### Description

Split the suite into a funder-agnostic core (12 unchanged + 6 abstracted skills) plus pluggable
compliance packs. Ship the stakeholder reporting matrix, five phase presets, migration script,
and five reference packs (pic-pcais production, four starters).

### Technical progress

Released. 18 skills, 5 packs, full docs, migration script.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D01a | Stakeholder reporting matrix | delivered |
| D01b | Pack system + 5 reference packs | delivered |
| D01c | Migration script (v1→v2) | delivered |
| D01d | Phase preset library (5 presets) | delivered |

## M02-starter-pack-hardening — Harden Starter Packs to Production

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-05-01 → 2026-06-30

### Description

Promote the four starter packs (client-services, board-investor, agile-default, open-source-community)
from starter to production maturity. Requires real-project validation for each, complete profile
coverage, and tested reporting-matrix-defaults.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D02a | client-services pack → production | planned |
| D02b | board-investor pack → production | planned |
| D02c | agile-default pack → production | planned |
| D02d | open-source-community pack → production | planned |

## M03-matrix-editor — Visual Reporting Matrix Editor

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-06-01 → 2026-07-31

### Description

Build a structured matrix-editor page in the project website that round-trips to the YAML.
Non-technical PLs can add/edit/remove matrix entries without touching YAML directly.
Deferred from v2.0 to v2.1.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D03a | Matrix editor UI component (React) | planned |
| D03b | YAML round-trip serializer | planned |
| D03c | Validation in the editor (stakeholder refs, generator bindings) | planned |

## M04-pack-registry — Pack Registry — Install by Name

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-07-01 → 2026-08-31

### Description

Lightweight pack registry (git-based or npm-style) so packs can be installed by name
rather than zip-file distribution. Versioned, with compatible_core constraint enforcement.
Deferred from v2.0 to v2.1+.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D04a | Registry index format + hosting | planned |
| D04b | Install/update CLI (pack install <id>) | planned |
| D04c | Version constraint resolver | planned |

## M05-compliance-packs-wave1 — Compliance Packs Wave 1 — Academic & Federal Research

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-08-01 → 2026-10-31

### Description

Build out the first wave of compliance packs for research funders:
nserc-academic (Canadian Tri-Council), nih-rppr (US NIH), nsf-merit (US NSF).
These cover the most common academic/federal research reporting patterns.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D05a | nserc-academic pack (Tri-Council reporting) | planned |
| D05b | nih-rppr pack (NIH Research Performance Progress Report) | planned |
| D05c | nsf-merit pack (NSF annual/final reports) | planned |

## M06-compliance-packs-wave2 — Compliance Packs Wave 2 — Industry & Regulatory

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-10-01 → 2026-12-31

### Description

Second wave of compliance packs for industry and regulatory frameworks:
soc2-evidence, iso-27001, eu-horizon. These serve different audiences
(audit, compliance, EU research) and validate the pack system's generality.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D06a | soc2-evidence pack (SOC2 audit evidence collection) | planned |
| D06b | iso-27001 pack (ISO 27001 control attestation) | planned |
| D06c | eu-horizon pack (EU Horizon periodic + final reports) | planned |

## M07-multi-project-dashboard — Multi-Project Dashboard

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-09-01 → 2026-11-30

### Description

Portfolio-level view across multiple .project-state/ instances. An org running
3-5 projects needs a single dashboard showing phase, health, upcoming deadlines,
and cross-project resource conflicts. Reads multiple substrates, produces a
unified view on the project website or as a standalone page.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D07a | Multi-substrate reader (discover + scan N .project-state/ dirs) | planned |
| D07b | Portfolio dashboard page (health, phase, deadlines) | planned |
| D07c | Cross-project resource conflict detection | planned |

## M08-orchestrator-scheduling — Orchestrator Scheduling + Cron Integration

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-06-15 → 2026-08-15

### Description

Make the orchestrator self-driving. Today it runs on-demand ("what should I do this week?").
Add cron-based scheduling so it fires on its own cadence, reads the matrix, and queues
draft generation without human initiation. Drafts still require human review before send.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D08a | Cron integration (launchd/systemd/cloud scheduler) | planned |
| D08b | Matrix tick engine (scan entries, compute due dates) | planned |
| D08c | Draft queue with notification on completion | planned |

## M09-substrate-validation-suite — Substrate Validation & Health Check Suite

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-05-15 → 2026-06-30

### Description

Comprehensive validation tooling for .project-state/. Today project-state validates
individual entities on write. This milestone adds whole-substrate health checks:
cross-reference integrity, orphaned files, schema drift detection, stale lockfiles,
and a project-health score.

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D09a | Cross-reference integrity checker (stakeholder refs, milestone refs, person refs) | planned |
| D09b | Schema drift detector (flag entities missing required fields) | planned |
| D09c | Health score computation + dashboard widget | planned |

## M10-v21-release — v2.1 Release

Status: planned  ·  % Complete: 0%  ·  Owner: david-olsson-worksona

Planned: 2026-08-15 → 2026-09-15

### Description

Cut the v2.1 release incorporating: hardened starter packs, matrix editor,
pack registry, orchestrator scheduling, validation suite. This is the first
release where the system is fully self-driving (orchestrator fires on cron)
and non-technical PLs can use it (matrix editor).

### Deliverables

| ID | Title | Status |
| --- | --- | --- |
| D10a | v2.1 release bundle (skills + packs + docs + migration) | planned |
| D10b | Updated CHANGELOG, README, INSTALL | planned |
| D10c | Blog post: v2.1 announcement | planned |